## Project Planning

### Task Breakdown & Owner

| Task | Description | Deliverable |
| --- | --- | --- |
| Task 1 | Create UI Policy High Impact Control (Table = Incident, Condition = Impact is High, Reverse if false = true) | UI Policy record |
| Task 2 | Create UI Policy Actions — Assignment group (Mandatory), Urgency (Read-only) | 2 UI Policy Action records |
| Task 3 | Create onChange Client Script — auto-set Urgency | Client Script record |
| Task 4 | Create onSubmit Client Script — block save if Assigned To missing | Client Script record |
| Task 5 | Create onCellEdit Client Script — block State list-edit | Client Script record |
| Task 6 | Test full configuration (5 activities) | Test log |

### Milestones

- Setup — admin/configuration access to a ServiceNow instance confirmed.

- Configuration — UI Policy → UI Policy Actions → Client Scripts built in order.

- Verification — all 5 test activities executed and passed.

- Documentation — phase folders populated in the repo.

- Packaging — pushed to a public GitHub repo; demo video recorded and linked.

### Tools & Environment

- ServiceNow Personal Developer Instance (PDI) or training instance with admin access

- Modules: System UI → UI Policies, System UI → Client Scripts, Incident

- GitHub (public repository) for phase-wise submission

- Screen recorder + Google Drive for the demo video

### Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| UI Policy and Client Script logic conflicting on the same field | Keep responsibilities distinct — UI Policy owns mandatory/read-only, scripts own auto-populate/validation/list-edit blocking |
| "Reverse if false" not behaving as expected | Explicitly test the reverse path (Impact High → Medium) |
| onCellEdit blocking legitimate form-based updates | Confirm form-based State updates still work as a dedicated test case |

### Definition of Done

- All 6 tasks implemented and active on a dev instance

- All 5 test activities pass with expected results

- Repository contains all 8 phase folders with documentation

- Public demo video recorded and linked